Bodacious Battle Bots

PROJECT

RETROSPECTIVE

Project Retrospective

Table of Contents

1. GENERAL INFORMATION ............................................................................................2

Overview .........................................................................................................................3

1. STARTING OUT…............................................................................................................4

Navigating Misty Robotics Website ...............................................................................5

Running Skills .............................................................................................................. 12

--------Simply plain text – will need someone to proofread and format the text ------

What went right with this project:

We had good team meeting, and everyone helped and collaborated during each meeting proving valuable feedback. We used GitHub to share, update, and monitor code, which made it quite simple to collaborate and work. Our team was able to shut down almost all our problems with hard work and help of others. We learned a lot of how to use APIs and sending requests. Our team worked extremely hard in all the tasks assigned and almost all of the deadlines established were fulfilled.

What went wrong with this project:

We took a lot of things to do.

There are not a lot of things on misty out there, so it was hard to find examples and solutions to problems.

We could not finish everything that we wanted.

Spent time on things that turned out to no be our solution.

Did not figure out how to use sockets with misty, which would be a huge step up.

Poor time estimative on how long the dashboard would take to do.

Poor time estimative on how hard some skills would be compared to others.

Not taking documentation into account before.

Project timeline:

Burndown + summary of meetings

Describes what the project team would have done differently if they were to start all

over again from scratch::::::::